PRT631

ASSIGNMENT 1

BUSINESS CASE

TrailAsia – Travel Operations and Traveller Safety Platform

A digital service proposal for Himalayas Travel and Tour, Sydney

| Student | Student ID |
| --- | --- |
| Kishor Aryal | s394008 |
| Bibek Kumar Chaudhary | s395751 |
| Vishal Rawat | s394591 |
| Pratik Thapa Magar | s395120 |

| Unit | PRT631 Information Systems Practice |
| --- | --- |
| Submitted to | Jamal EL-Den |
| Campus | Sydney |
| Date | 07/08/2026 |

Prepared as an academic business case. Himalayas Travel and Tour is a hypothetical organisation created for this assignment. Market, regulatory and traveller-risk information is drawn from published sources and is real; organisational details and all financial values are planning assumptions and would require validation before any funding decision.

Contents

Executive summary	3

1. Project definition	4

1.1 Service context	4

1.2 Purpose and evidence boundary	4

1.3 Objective and intended outcomes	4

1.4 Main assumptions	5

2. Business need and environmental analysis	5

2.1 What happens now	5

2.2 Why the issue matters	6

2.3 SWOT analysis	6

2.4 Competitive pressure using Porter's Five Forces	7

2.5 The consequence of no change	7

3. Alternative solutions	8

3.1 Options considered	8

3.2 Comparison and scoring	8

3.3 How the decision was reached	9

4. Recommended approach	9

4.1 What TrailAsia would be	9

4.2 Platform modules	9

4.3 The traveller safety module	10

4.4 Design and requirements principles	10

5. Project scope, stakeholders and benefits	11

5.1 Release 1 boundary	11

5.2 Stakeholders	11

5.3 Benefits and how they would be verified	12

6. Implementation process	12

6.1 Delivery approach	12

6.2 People and adoption	13

7. Financial appraisal	13

7.1 Planning budget	13

7.2 Base-case calculation	14

8. Risk, security and contingency planning	15

8.1 Principal risks	15

8.2 Privacy and security requirements	15

8.3 Contingency and continuity	16

9. Success measures and governance	17

10. Conclusion	17

References	19

# Executive summary

Located in Sydney, Himalayas Travel and Tour is modest in size and focuses on trekking expeditions in Nepal, Bhutan, and Tibet. Currently, Himalayas Travel and Tour is transitioning into the broader Asian market because Himalayas Travel and Tour possess specialized information and established ties with local coordinators. While these resources are valuable, the specialized information is currently scattered across various platforms. Experts claim that many reservations, traveller documents, partner confirmations, and monetary transactions are managed through disconnected communication tools like spreadsheets, email chains, and WhatsApp chats. Efficiency is limited because these details are not unified into a single structure.

It has been seen that there is a rapid increase in travels of Australians to Asia. According to data, 57% of short-term residents who returned in April 2026 did so from the Asian region, whereas only 53% did so the previous year. Although the number of travels to Vietnam has increased more than double since 2019, visits to the US have reduced by 41% (Australian Bureau of Statistics, 2026). A genuine business opportunity is generated for Himalayas Travel and Tour as Himalayas Travel and Tour is in line with such changing habitual trends of travellers. As Himalayas Travel and Tour must manage more number of bookings, Himalayas Travel and Tour needs a better working method so that day-to-day activities do not become an operational hurdle.

Significant complications exist because Himalayas Travel and Tour lack a reliable method to contact clients after they depart from Australia. Many people believe that judging the fairness of a quoted financial cost is difficult for travellers. It tends to leave people uneasy in many cases, even though the real cost is right. These problems are not just theoretical because nearly one in three Australian consular cases occur in Southeast Asian nations (Department of Foreign Affairs and Trade, 2025). Evidence shows that in April 2026 Nepal prosecuted 32 individuals regarding insurance fraud for helicopter-rescue services. Evacuations happened because trekking guides forced clients into unnecessary evacuations (Smartraveller, 2026).

A unified digital network called Trail Asia is suggested by planners to connect a working professional system with a mobile application for individuals who journey. Working professionals handle reservation arrangements, travel plans, official papers, coordination with ground-service groups, and financial transfers in one location. Experts claim that individuals who journey gain security because location sharing and an emergency contact button are included. This guide for fair prices is created alongside associated entities to ensure honesty.

Information about safety coverage is stored in the digital network so that professionals can ensure coverage before agreeing on an emergency rescue. Information about safety coverage is stored in the digital network so that professionals can ensure coverage before agreeing on an emergency rescue. Since the working office of the administration in Sydney shuts down when the customers in other time zones are still awake, an automatic robot is used for asking common questions at nighttime. It is noticed that this time difference becomes a problem that causes serious consequences. Trail Asia helps through this robot so that no one is neglected.

Assessment of 4 paths was completed, including staying with current methods, fixing digital tables, using existing travel software, or creating a unique digital network with a construction ally. Recommendation for the fourth path is given by the team. The completion of the project is done in 20 weeks. First comes the initial research, followed by testing at one place, and then finally the product is released. It is said that this slow process helps avoid errors as the digital network evolves.

The first-year planning estimate is AUD 96,000. Based on the base-case assumptions in Section 7, I think the investment could produce a net benefit of AUD 96,000 over three years. That equates to a nominal ROI of about 100%, an NPV of about AUD 79,000 at a 5% discount rate, and payback at roughly 17 months after go-live.

# 1. Project definition

## 1.1 Service context

Himalayas Travel and Tour is a business with a Sydney headquarters and around 25-person team whose functions range from responding to bookings and enquires with travel consultants, managing group departures and international partners together with tour coordinators; to handling the company finance and administration. Since Himalayas lacks any own internal computer or information services, the level at which new solutions can be integrated is very limited. Such trips are far from just a flight and hotel package.

The planning of treks or multi-country tours usually involves a chain of accommodation and guides, and permits, internal transfers and equipment. All these are coordinated with the local (ground) operators in different countries. The required travel documents vary from one country to another. When it comes to mountain trekking at high altitudes, countries not only demand a certain medical insurance with stated height coverage but also require a health statement from an individual. Because of this the booking is more comparable to putting together a project than it is to make a mere reservation.

## 1.2 Purpose and evidence boundary

This document investigates if a unified platform for operations at an agency level is worth pursuing and in case of a 'yes, how to implement it' Statistics about the market, the regulatory requirements and the threat assessment to travellers are Mostly sourced through open data and secondary information channels like the Australian Bureau of Statistics, the Department of Foreign Affairs and Trade, and Smartraveller.

These are appropriately referred to whenever the situation demands. As the organisation is not real, internal booking data or consultant workload measurements and actual financial records do not exist. In the absence of actual data, we provide an explanation of the assumptions or guesses we made. The main assumptions that we made during our work are listed in Section 1.4 and the numbers that are required to determine the financial viability of this proposal are given in Section 7.

## 1.3 Objective and intended outcomes

The project is aimed at achieving two goals, the ones that are usually regarded independently but are related in a way here. The operational goal is the first one - consolidating the agency's bookings and running them in one tool while having previously to use four different and unrelated ones. The customer-facing benefit is the second objective, giving travellers a way to protect oneself from being a victim while being abroad. It is this second purpose which transforms an administrative task into a competitive advantage so that customers would come and choose the agency mainly for this feature.

- Consultants can build a multi-country itinerary once, rather than rebuilding it from a spreadsheet for every enquiry.

- Traveller documentation is tracked against each destination's actual requirements, with outstanding items visible before departure.

- Ground-operator confirmations are recorded against the booking they belong to, rather than living in a messaging app.

- Deposits and instalments across multiple currencies reconcile against bookings automatically.

- Travellers can reach their coordinator quickly, and can check a fair local price before paying it.

- Management can see the booking pipeline and demand by destination without asking consultants individually.

## 1.4 Main assumptions

This scenario envisions an organization employing approximately 25 staff and lacking an IT department in-house, with eight or more destination countries in Asia served by its product portfolio, which is continually expanding. This scenario also envisions the ability to create a standardized process for regular bookings, while complicated or risky trips are still dealt with one on one by a coordinator. And people envision that an appropriate courier service will be outsourced, and the current payment service can also be integrated.

We are Most of all concerned with the validity of one of those assumptions. Our safety features depend on it - that enough people are willing to share their location for that function to make a difference If still the take-up is low the operational benefit will be gone. The fair price guide and the insurance verification are two exceptions because they do not depend on location data.

# 2. Business need and environmental analysis

## 2.1 What happens now

We have two destinations - Bhutan extension in a Nepal three-week trek, which is the main itinerary. The itinerary has been set together with a consultant using a spreadsheet and taking structure of an old departure as an example. Ground operators in both countries were contacted to confirm availability via the consultant's phone and email (which is where the replies have been kept). Passport visa health insurance, and medical declaration requirements differ between the country and so everything is documented on another sheet besides main documentation. Deposit and instalments are made and reconciled to the bank records (in two currencies) using a simple paper method.

Clearly all what we just said processes are valid. What we find difficult though is that one task cannot lead to another. No one, when the consultant is not around, has a very good idea as to what has been confirmed at which stage or what still needs to be taken care of. If the date of the departure changes, this manual change must be done in the itinerary (first), the conversation with the respective operator(s) and then the payment schedule(s). It is only after the group leaves that the agency completely loses track of them.

## 2.2 Why the issue matters

The internal cost is the consultant time required to coordinate if a system could manage that. The internal cost is the risk of mistakes if the same data is entered several times. The external cost is even worse as it is imposed on the customer.

In April 2026 alone, Australians returned from their overseas holidays 1 092 380 times over a period of less than three months, an increase of 19.2% from the same time in the pre-pandemic years with Indonesia the single most popular destination (Australian Bureau of Statistics, 2026). Consular demand reflects this share: DFAT gave assistance in over 26, 000 cases in 2024-25, with Thailand Indonesia the Philippines and Vietnam amongst the five most frequent locations and almost one-third of cases taking place in these Southeast Asian countries (Department of Foreign Affairs and Trade, 2025).

The risk for this core trekking product offered by this agency is specific and defined. Smartraveller tips that Nepal has guides (sic) who will poison their clients to get a helicopter rescue, that operators who arrange evacuations will sometimes open with the line, I need to check your insurance and are fake verifying a cover, and that travellers should ask before agreeing to this (Smartraveller 2006). 32 people were charged with this fraud in April 2006. Several overseas insurers have withdrawn trekking cover for Nepal because of it.An agency whose clients face this and with whom the clients are not protected, is carrying an unpriced reputation risk. Another coverage gap is just a matter of time: being based in Sydney office hours end at 5pm. Middle day in Kathmandu is about 7pm in Sydney, so messages from customers can't be answered while everyone is still at work.

## 2.3 SWOT analysis

| Internal strengths | Internal weaknesses |
| --- | --- |
| Authentic destination knowledge for Himalayan and beyond Asian programs | No system of record – knowledge sits with individual consultants |
| Established relationships with vetted ground operators in each country | Partner confirmations held in personal inboxes and messaging apps |
| Small team, so process change can be adopted quickly | No internal IT capability to build or maintain software |
| Positioned in the fastest-growing outbound segment | No visibility of travellers or ability to assist them once overseas |

| External opportunities | External threats |
| --- | --- |
| Australian travel to Asia growing strongly and shifting away from long-haul Western destinations | A data breach involving passport or health information would be reportable and damaging |
| Safety and fair-pricing features are not offered by mainstream competitors | Large online platforms c on price and convenience at far greater scale |
| Vetted partner network can supply credible local pricing data | Travel advisories or disasters can suppress demand in a destination without warning |
| Platform can absorb new destination countries as the portfolio widens | Dependence on a delivery partner creates lock-in if contract terms are weak |

Consistency in pattern is that while the strengths of the organization are legitimate and unrecorded, the weaknesses exist only in lack of connectivity and not in capabilities. That points towards a system that captures and links what the team already knows, not one that replaces their judgement.

## 2.4 Competitive pressure using Porter's Five Forces

Porter's framework was developed for commercial industry analysis (Porter, 2008) and applies straightforwardly here, since this is a commercial agency competing for discretionary consumer spending.

| Force | Level | Implication for this project |
| --- | --- | --- |
| Buyer power | High | Travellers can book directly, use an online platform, or choose a competing operator. Switching costs are near zero, so service quality is the differentiator. |
| Substitutes | High | Self-organised travel using online booking sites is a direct substitute for a packaged tour, particularly for the easier destinations. |
| Supplier power | Medium-high | Ground operators in each country hold local capacity and knowledge. A platform that formalises these relationships strengthens the agency's position. |
| New entrants | Medium | Barriers are low for a generalist agency but meaningful for trekking, where operator relationships and destination expertise take years to build. |
| Rivalry | High | Established trekking specialists and large online travel agencies both compete for the same customers. |

When buyers have power and substitutes are numerous, the way to stand out by competing on price is hardly effective. In such a scenario, the agency is compelled to differentiate itself in features that they themselves do not possess, which could be, for example, traveller safety, and price fairness. These two aspects are not easily duplicated without a local, vetted partner network - which is one of the agency's very strong points.

## 2.5 The consequence of no change

Doing nothing will save you from the project cost and the disruption which, in a way, is quite good for the small business as margins are not that high to start with. And the current process still has its uses as it is bookings getting made. If you decide to keep using things as they are, i.e. take no further steps, you might not immediately see the cost of that decision. On the contrary: Consultants still must spend time coordinating things,

Risk of making mistakes grows as the number of destination countries increases Growth is limited by the capacity of the consultants because each booking calls for approximately the same amount of manual work And, most importantly, the exposure of the company to the risk of a health or safety event remains totally unchecked, which is the item most likely to come up with an unforeseen, huge cost! This option should Yes remain as the baseline for a fair comparison with all other alternatives but by no means, should it be seen as something that does not have a cost.

# 3. Alternative solutions

## 3.1 Options considered

Option 1– Business-as-usual (with Spreadsheets, Email & WhatsApp)
Continue using the same tools as before. The agency will have zero implementation costs/risk and there will be no changes to the issues listed in section two.

Option 2 – Improve the existing spreadsheets and templates
The templates will have better structure, there is a shared drive with defined naming conventions for files, and each destination will have a common document check list. The option is relatively inexpensive/quick and will decrease some risk from errors. However, it cannot offer shared visibility into travellers’ data; workflow management; payment reconciliation or traveller-facing applications.

Option 3 – Use an existing tour operator product
Use a pre-existing product like Tour Writer or Rezdy. The agency can customise the system to their business process. The option provides good solutions for many of the internal operational challenges faced by the agency. However, neither traveller safety nor fair price, nor traveller insurance verification could be achieved via use of either of these options.

Option 4 – Develop a proprietary platform with a third-party development company
Develop and deliver a web/cloud-based business application that replicates how the agency works with traveller facing modules on traveller safety, which may need to be written with just a couple of outside partners in an external team and rolled out one at a time for each destination. A larger and more costly risk compared to Option 3. The agency would also face the burden of maintaining a contract with a vendor which they are unfamiliar with.

## 3.2 Comparison and scoring

Every available choice was assigned a value from 1 (weak) to 5 (strong) according to six standards of measurement. Traveller safety is given the highest amount of weight because this safety allows the administrative organization to reach a result that is not possible through other ways. It has been observed that traveller safety concerns itself with dangers which are proven by records rather than being only possibilities. Internal efficiency is ranked in the second position because the daily financial expenditure of the organization is found within this internal efficiency.

| Decision factor | Weight | Continue | Improve sheets | Existing SaaS | Tailored build |
| --- | --- | --- | --- | --- | --- |
| Traveller safety and fair pricing | 25% | 1 | 1 | 2 | 5 |
| Internal operational efficiency | 20% | 1 | 3 | 5 | 5 |
| Delivery feasibility | 15% | 5 | 5 | 4 | 3 |
| Affordability in year one | 15% | 5 | 5 | 4 | 2 |
| Fit to multi-country workflow | 15% | 1 | 2 | 3 | 5 |
| Scalability to new destinations | 10% | 1 | 2 | 4 | 5 |
| Weighted result | 100% | 2.05 | 2.75 | 3.55 | 4.25 |

Table 1: Weighted comparison of the four options considered.

## 3.3 How the decision was reached

Option 4 scores highest at 4.25, and the reason is concentrated in one criterion. If traveller safety is removed from the assessment, Option 3 wins comfortably because it is cheaper, faster and lower risk, and it solves the internal problem adequately. The tailored build is only justified because the safety and fair-pricing features cannot be bought.

That's important to say simply in order to identify when the recommendation could be reviewed. Therefore, if the Discovery Phase determines that travelers do not want a travel app, or if reliable fair price data can't be collected at all destinations, then the justification for Option 4 reduces and Option 3 is appropriate. Option 2 is worth pursuing regardless as an intermediate step because it improves template quality so that errors are reduced through the time before any new platforms are developed.

# 4. Recommended approach

## 4.1 What TrailAsia would be

## TrailAsia shall consist of two components which are interlinked. The first one is a staff portal which contains booking and itinerary data, information about travellers, interaction with ground operators, payment and reporting. The second component is the traveller mobile application which will offer safety information, Fair Price Guide and booking information for a particular traveller.

## 4.2 Platform modules

| Module | Function |
| --- | --- |
| Booking & itinerary | Build multi-country itineraries from templates; manage group departures and amendments |
| Traveller CRM | Profiles, passport, visa, insurance and health declarations, with per-destination requirement checklists |
| Ground-operator coordination | Confirmation status for guides, accommodation and logistics, recorded against the booking |
| Payments & finance | Multi-currency deposits and instalments, reconciled against bookings; PCI DSS-compliant processing |
| Task & workflow | Handoffs between consultants and coordinators, with ownership and due dates |
| Reporting & analytics | Booking pipeline, demand by destination and season, consultant workload |
| Traveller safety | Opt-in location sharing, one-tap SOS, stored insurance details and altitude limits |
| Fair-price & scam alerts | Locally-sourced price ranges and location-based warnings drawn from traveller reports |
| After-hours chatbot | Answers routine booking, payment and document questions overnight from the traveller's own record |

Table 2: Proposed TrailAsia modules.

## 4.3 The traveller safety module

This module is worthy of separate description because it is the basis of the recommendation. It has four elements:

- Opt-in location sharing and SOS functionality allows travellers to share their live location with the tour coordinator and emergency contacts, and to send a one-tap SOS signal with their GPS coordinates. This is not a replacement for personal locator beacons for travelers going into genuinely remote areas.

- The fair-price reference guide provides price ranges for taxis, tours, and other purchases in each destination. These prices are sourced from the travel agency's contracted ground operators.

- Insurance verification ensures that each traveller’s policy details (including altitude coverage) and contact information for the insurance company are accessible to both the traveller and the tour coordinator. The Nepal helicopter evacuation scam was a prosecuted crime; seeing the actual insurance coverage details before agreeing to a helicopter evacuation is a simple means of preventing such a crime.

- Scam alerts use the location services on travellers’ phones to provide alerts when travellers approach locations that have recently been reported by other travellers or consultants to have scams or problems.

## 4.4 Design and requirements principles

Individuals in a software engineering position are required to build the platform by using discrete structural components that have defined limits between every specific part. According to specialists, in case when there is a modification made by a human in the way the platform controls the financial transactions, the platform makes sure that the temporal coordination remains untouched since they are clearly distinguished. High cohesion is preserved by such system within each particular zone while the coupling between zones remains low. Many people believe that keeping these zones separate makes future modifications less expensive (Valacich et al., 2012).

In this context, quality attributes have equal importance to the main activities of the system. It is noted that two attributes are essential for this project because network coverage is poor in the mountains where walking expeditions take place. As network availability is stressed by Smartraveller (2026), the safety and coordination aspects of this system should operate independently of the network and store records only after its resurfacing. Information regarding location is considered the most private information that this travel company has. The foundation of design should be created in such a way that privacy should be built into the system from the very beginning rather than adding it to the final product. Most people consider that privacy should be at the center of technical design since security is hard to add afterwards. In the travel industry, information protection should give possibilities for agreements, encryption of information during transmission or storage, and automatic deletion of information at the end of the trip. Privacy must be maintained by the travel business so that the users remain safe during their movement.

# 5. Project scope, stakeholders and benefits

## 5.1 Release 1 boundary

| Included in release 1 | Deferred or excluded modules |
| --- | --- |
| Booking, itinerary and visitor relationships | Public-facing self-service booking portal |
| Coordination of local provider for test location | Automated supplier contracting and price negotiation |
| Tracking of payment in various currencies | Changing the current financial software of the organization |
| Application for voyagers with security, coverage, and equitable pricing details | Addition of satellite equipment or signalling devices automated |
| Automated chat system for common questions after working hours | Chat software that manages urgent or protective scenarios |
| Dashboard for data reports and access permissions based on roles | Future estimation of service needs |

Even though many experts claim that satellite integration represents a desirable addition because this feature fixes connectivity problems, the decision to delay satellite integration remains firm. Satellite integration is postponed by the development team because the project expenses and technical difficulties grow significantly when this hardware is added. Since the initial test must prove that voyagers actually utilize the application, satellite integration is excluded from the first phase. It has been observed that adding expensive components before verifying user engagement is unwise.

## 5.2 Stakeholders

| Stakeholder | What matters to them | Influence |
| --- | --- | --- |
| Travellers | Unambiguous information, prompt service, and a sense of security and equitable treatment abroad | High |
| Travel consultants | Reducing redundant data entry while maintaining the flexibility needed for their task | High |
| Tour coordinators | Reliable partner confirmations and visibility of departures in progress | High |
| Finance and administration | transparent audit trail and precise multi-currency reconciliation | Medium-high |
| Agency management | Return on investment, pipeline visibility, reputational protection | High |
| Ground operators | Simple confirmation process that does not add administrative burden | Medium |
| Delivery partner | Clear requirements, timely decisions, defined acceptance criteria | Medium |

## 5.3 Benefits and how they would be verified

| Area | Expected improvement | Evidence |
| --- | --- | --- |
| Consultant efficiency | Less time rebuilding itineraries and getting confirmations | Time of booking, before and after |
| Accuracy | Less documentation between discovered close to departure | Great document at 14 days out |
| Finance | Faster, more reliable multi-currency reconciliation | Reconciliation time and error count |
| Traveller safety | Travellers able to verify cover and reach help | App adoption, SOS usage, insurance verification |
| Service | Overnight enquiries answered rather than queued | Chatbot resolution rate, first-response time |
| Growth capacity | New destinations onboarded without proportional staff increase | Bookings per consultant; destinations added |

Proving safety benefits is a difficult task because a positive outcome involves events which never occurred. Many people believe that usage and verification numbers serve as the real signs for this work. Every instance where a person traveling utilized the insurance check before a choice to evacuate was made must be recorded by the agency. These specific moments are necessary because the insurance check shows that the module is operating in the way that was planned.

# 6. Implementation process

## 6.1 Delivery approach

Many experts claim that an iterative approach provides more benefit than a single specify-then-build cycle. Because the organizational entity has never ordered a computational system before, the organizational entity does not have a clear understanding of what the organizational entity exactly needs. For this reason, early requirements are observed to contain mistakes. When the computational system is constructed in small parts and evaluated at every level, mistakes are allowed to surface while the cost to repair them remains low in price. An iterative approach adheres to the usual sequence of planning, analysis, design, implementation, and operation. This method allows for previous choices to be changed when new information is gathered (Valacich et al., 2012).

| Stage | Main work | Duration |
| --- | --- | --- |
| 1. Discovery | Study consultants at work, assess the amount of booking activity today, determine document requirements by destination, test assumptions | 3 weeks |
| 2. Define | Agree requirements, business rules, acceptance criteria, privacy approach for location data, integration scope | 3 weeks |
| 3. Prototype | Build core screens for booking, itinerary and traveller app; test with consultants and a small traveller group | 3 weeks |
| 4. Build | Develop booking, CRM, coordination, payments, reporting and safety modules | 5 weeks |
| 5. Integrate | Connect payment gateway, messaging channels and the after-hours chatbot | 2 weeks |
| 6. Test | Functional, security, privacy and recovery testing; explicit escalation testing of the chatbot | 2 weeks |
| 7. Pilot | Run one destination programme end to end; train staff; offer the app to departing travellers | 1 week |
| 8. Roll out | Move to remaining destinations; migrate legacy spreadsheets; provide early support | 1 week |

Table 3: Proposed 20-week delivery schedule.

## Each gate needs to be followed by a definite go or no-go decision. There are two gates that require extra attention: the construction phase cannot start unless the discoveries during measurement phase prove or fix the financial estimates of Section 7; similarly, the pilot testing cannot start unless the safety escalation of the chatbot is tested using deliberately created safety situations.

## 6.2 People and adoption

- Involve consultants in discovery by observing how they actually work, rather than asking them to describe it in a meeting.

- Identify one senior consultant and one coordinator as champions who can answer colleagues' questions during rollout.

- Run the legacy spreadsheets in parallel until the pilot destination has completed a full booking-to-departure cycle without data loss.

- Train by destination programme rather than by module, so training matches how people actually work.

- Be explicit that the system handles coordination while judgement stays with staff – in a 25-person agency, automation anxiety is a real adoption risk.

- Review pilot feedback weekly and resolve significant issues before extending to other destinations.

# 7. Financial appraisal

## 7.1 Planning budget

| Budget item | Estimated AUD |
| --- | --- |
| Discovery and requirements | $9,000 |
| User experience and interface design | $11,000 |
| Core platform development (staff modules) | $32,000 |
| Traveller app and safety module development | $18,000 |
| Integration – payment gateway, messaging, chatbot | $12,000 |
| Testing, security and privacy review | $8,000 |
| Training and change support | $4,000 |
| First-year hosting and support | $7,000 |
| Contingency | $5,000 |
| Estimated first-year total | $96,000 |

## 7.2 Base-case calculation

In the base case scenario, the platform generates about 1,400 man-hours per year of consultants and coordinators’ time through less itinerary rebuilding, confirmation chasing, and faster reconciliation. With a burdened rate of $48 per hour, that’s $67,200. Additional savings of $8,000 per year can be achieved through avoidance of rework, fixing of document errors, and reduced reconciliation losses, giving an annual benefit of $75,200.

There’s no reduction in staffing levels in this scenario. This value comes from the increased capacity to handle additional booking due to the same number of staff..

| Cash-flow item | Year 0 | Year 1 | Year 2 | Year 3 |
| --- | --- | --- | --- | --- |
| Initial project cost | -$96,000 | – | – | – |
| Estimated gross benefit | – | $75,200 | $75,200 | $75,200 |
| Ongoing support after year one | – | – | -$16,800 | -$16,800 |
| Net cash flow | -$96,000 | $75,200 | $58,400 | $58,400 |

| Measure | Base-case result |
| --- | --- |
| Gross benefit over three operating years | $225,600 |
| Net benefit after project and support costs | $96,000 |
| Nominal ROI | Approximately 100% |
| NPV at a 5% discount rate | Approximately $79,000 |
| Estimated payback | Approximately 17 months after go-live |

Table 4: Base-case financial summary.

These figures depend almost entirely on the assumed time saving, which has not been measured. A lower case of 900 hours saved and $5,000 of other avoided cost gives a gross annual benefit of $48,200, reducing the three-year net benefit to approximately $15,000 and extending payback beyond 30 months. The project would still return, but the margin would be thin enough that the decision would deserve reconsideration.

Two benefits are excluded from these figures because they cannot be reliably quantified in advance: additional bookings won because the safety features differentiate the agency, and losses avoided by preventing a fraudulent evacuation claim or a reportable data incident. Both are plausibly significant. Neither should be counted until there is evidence for them.

# 8. Risk, security and contingency planning

## 8.1 Principal risks

| Risk | Level | Response | Owner |
| --- | --- | --- | --- |
| Breach exposing passport, health or location data | High | Encryption in transit and at rest, MFA, least privilege, audit logging, independent penetration testing, documented breach response | Delivery partner / management |
| Traveller location data misused or over-retained | High | Opt-in only, purpose limitation, automatic deletion at trip end, privacy impact assessment before build | Management |
| Low traveller adoption of the app | High | Prototype testing with real travellers, pre-departure onboarding, fair-price guide usable without location sharing | Product owner |
| Connectivity failure in remote trekking regions | High | Offline-tolerant sync, cached fair-price data, explicit guidance that the app does not replace a locator beacon | Delivery partner |
| Chatbot mishandles a safety-related message | High | Conservative escalation rules, deliberate adversarial testing, on-call coordinator rota | Product owner |
| Delivery partner dependency or failure | Medium | Source code ownership in contract, escrow arrangement, documented configuration, defined exit terms | Management |
| Fair-price data becomes stale or inaccurate | Medium | Scheduled review with ground operators, visible last-updated dates, ranges rather than fixed prices | Coordinators |
| Cost or scope overrun | Medium | Stage gates, fixed-price stages where possible, contingency held centrally | Project sponsor |
| Staff resistance to the new workflow | Medium | Co-design during discovery, champions, parallel running, clear message about judgement staying with staff | Management |

## 8.2 Privacy and security requirements

This platform gathers individuals' data including names, communication avenues, travel documents, medical statements for hiking, and monetary transactions history. Real-time location records are also gathered by the platform because this information provides unique tracking while travellers move. Within the borders of Australia, the Privacy Act 1988 controls how this information is handled. Experts claim that Australian Privacy Principle 11 requires that companies take strong actions to protect private details and delete them when the details are not useful anymore. Medical details are viewed as sensitive under the Privacy Act 1988, so different regulations are applied for how the medical details must be looked after.

- Hide data during movement (TLS 1.3) and during storage (AES-256), with controlled key changes.

- Use multi-step identity checks for every worker and high-level accounts.

- Give permissions based on specific duties, keeping reservation, money matters, and management tasks separate.

- Handle geographical position records as a special group: getting permission first, using data only for specific goals, and removing data once the journey finishes.

- Send money payments to a PCI DSS-compliant gateway because the agency never keeps full card numbers.

- Limit which file types can be sent, check files during the upload process, and manage who can view the travel documents.

- Maintain a unified record log, watch for strange people looking at traveler files, and update software on a set timeline.

- Order professional security testing before the first launch and before every big update.

- Create a written plan for reacting to data leaks that matches the Notifiable Data Breaches system.

Professional standards for small groups without security experts are provided by the Essential Eight, specifically regarding multi-step identity checks, software updates, and file copies (Australian Signals Directorate, 2023). It has been observed that these rules must be connected to this specific architecture because the Essential Eight was not created for tracking people in real-time. The platform needs custom protection rather than using the list as a simple check-box.

## 8.3 Contingency and continuity

When the platform stops working, travel advisors require a way to see a limited, fixed list which displays future journeys, communication info for the voyaging individual, and contact points for the local transport groups. The platform is updated every twenty-four hours and stays in a place where working individuals find the platform without entering passwords. It has been observed that financial account numbers are never to be placed in this backup document.

Specific attention is given to the safety module because the safety module can break when people need help most. It is often believed that the voyager should have the personal telephone number of the coordinator and also the telephone number of the insurer for 24 hours as part of the information supplied before traveling. The process of distributing such numbers is done irrespective of whether the phone software works or fails to work. It has been mentioned explicitly by the company that phone software can facilitate such processes but cannot substitute them. While a person walks in far lands where people do not live, a location signalling device is used as the right instrument. Because a network connection does not exist in such places, the phone software is not useful.

Work related to the platform commences from a four-hour recovery time objective and a one-hour recovery point objective. The safety module needs faster objectives than what these minimum levels would indicate since the safety module has higher significance in relation to human life. It is said that the organization must take these objectives in consideration with regards to the cost involved during analysis of the safety module.

# 9. Success measures and governance

Baseline measurements must be taken during discovery. Without them the agency will know the platform is in use but will be unable to demonstrate that anything improved – and the financial case in Section 7 cannot be validated retrospectively.

| Outcome | Proposed target | Evidence source |
| --- | --- | --- |
| Consultant effort | 30% reduction in median time per multi-country booking | Time study, before and at six months |
| Documentation completeness | 95% of travellers with complete documents 14 days before departure | Platform checklist reporting |
| Reconciliation | 50% reduction in finance time spent reconciling deposits | Finance time records |
| App adoption | 60% of departing travellers activate the app | Activation rate per departure |
| Insurance verification | 90% of trekking travellers with verified cover recorded pre-departure | Traveller CRM |
| After-hours service | 70% of overnight enquiries resolved without consultant involvement | Chatbot resolution logs |
| Escalation integrity | 100% of safety-related messages escalated to a human | Escalation audit, reviewed monthly |
| Security | No unresolved critical finding from penetration testing | Independent test reports |

The measure for escalation integrity is set as absolute. A 95% target would result in one in twenty messages concerning unwell or injured travellers being managed by a chatbot. This falls short of the required service standard for this critical group. Oversight should be managed by a small steering committee.

This group would include the agency owner or general manager as the project sponsor, a senior consultant to represent daily operations, the finance lead, and the project lead from the delivery partner. It will be the responsibility of this committee to approve any progress milestones and any changes in the scope and assumptions of the project. Given the size of this agency, the governance process should not be too much. A bi-weekly meeting with concise written minutes would suffice.

# 10. Conclusion

This organization is a well-qualified travel agent, but their practices have not evolved along with their growth and the Australian movement towards travelling in Asia. At present, the bookings, documentation, confirmation, and payments are conducted using four different systems, with knowledge of the same being possessed by the consultants alone. The more important problem which has been ignored is that of the clients of the agency moving around in regions where there is high consular activity and a lot of fraud cases involving trekkers have been reported.

Of the four evaluated options, building a custom platform with a development partner is advised. That is not because custom-built software has an advantage over other software, but due to the lack of availability of vital traveler security and equitable pricing features commercially. These features are what differentiate the agency from larger online competitors it cannot match on price. This recommendation should be reconsidered if traveler adoption of the app proves unlikely, at which point adapting an existing product would be the practical approach.

This proposal is not a request for full project funding. Instead, it seeks funding for a discovery phase. This phase will involve quantifying the current booking process, testing the app concept with actual travelers, identifying system integration challenges, conducting a privacy assessment for location data, and securing firm quotes from development partners. If the findings align with the current assumptions, the next logical step would be a pilot program focused on a single destination.

# References

Australian Bureau of Statistics. (2026). Overseas arrivals and departures, Australia, April 2026. https://www.abs.gov.au/statistics/industry/tourism-and-transport/overseas-arrivals-and-departures-australia/latest-release

Australian Signals Directorate. (2023). Essential Eight maturity model. Australian Cyber Security Centre. https://www.cyber.gov.au/resources-business-and-government/essential-cyber-security/essential-eight

Department of Foreign Affairs and Trade. (2025). Consular state of play 2024–25. Australian Government. https://www.dfat.gov.au/

Office of the Australian Information Commissioner. (2025). Chapter 11: APP 11 security of personal information. https://www.oaic.gov.au/privacy/australian-privacy-principles/australian-privacy-principles-guidelines/chapter-11-app-11-security-of-personal-information

Porter, M. E. (2008). The five competitive forces that shape strategy. Harvard Business Review, 86(1), 78–93.

Smartraveller. (2026). Nepal travel advice. Department of Foreign Affairs and Trade. https://www.smartraveller.gov.au/destinations/asia/nepal

Valacich, J. S., George, J. F., & Hoffer, J. A. (2012). Essentials of systems analysis and design (5th ed.). Pearson.